STAFFORDSHIRE LOCAL FLOOD RISK MANAGEMENT STRATEGY

2024 Annual Review- November 2024

ANNUAL UPDATE SUMMARY

Actions have been reviewed as part of an annual review. These are contained within the last column of Table 1. Those highlighted green represent actions which are on track, have changed beyond County control, or are complete. Action updates highlighted amber represent actions that are delayed but not significantly. Action updates highlighted red are significantly delayed.

Action Plan

FINAL VERSION

This action plan sets out both County wide measures and specific actions which we will pursue to mitigate and reduce the risk of flooding within Staffordshire.

Our ability to deliver these actions will be influenced by the availability of funding from government and other sources. To mitigate this risk, we will continue to explore opportunities for further collaborative working within Staffordshire County Council and with other Risk Management Authorities and organisations.

We have taken a proportionate approach to focus effort and investment to deliver actions where they will be most effective. Some measures will be most effective where they are developed over the long term and delivered across the whole county. For example, policy or education measures work best at this scale. Some measures, however, may be location specific and will work best when delivered at a ward, parish, or community scale.

Table 1 describes the general, long term or policy measures that we have put in place to achieve the five objectives. There are several measures already being delivered that will reduce or manage flood risk, and these have been indicated in the table.  The Action Plan sets out how and when we will deliver these actions and an annual monitoring report will be produced.

The Action Plan includes:

- Objective: the relevant LFRMS objective

- Actions to be taken to deliver our objective

- Partners to deliver the action

- Status:

  - Continue to carry out existing role in the future

  - Develop and expand upon existing roles or increase existing service area

  - Establish a new role or service area

  - Achieved: action is already achieved

- Timescale for delivering the action

The activities mentioned in this plan will be reviewed every 12 months by Staffordshire County Council Officers, and who will publish an annual statement about how the LFRMS is being implemented.

Table 1: Actions to be taken to deliver the five main Local Flood Risk Management Strategy objectives

| Objective | Actions to be taken to deliver our objective | Partners | Status | Timescale | 2024 Review |
| --- | --- | --- | --- | --- | --- |
| - Improve our understanding of flood risk and be prepared for flood events | Identify key communities at risk by using an approach that aims to map communities at various appropriate scales to their flood risk | Lead Local Flood Authority (LLFA) to lead | Establish | Ongoing – to complete in 2024 | Complete |
|  | Investigate flooding incidents, working with all RMAs and local communities. Keep flood incident data up to date and share this information with other RMAs | LLFA to lead | Continue | Ongoing | On track. Section 19? |
|  | Extend Section 19 investigations to include frequent internal property flooding to one or more properties | LLFA to lead | Establish | Complete | Complete |
|  | Produce a refined procedure to allow a fairer approach to triage flood investigations | LLFA to lead | Develop | To complete in 2024 | Largely complete. Process outlined. New filing structure launching in Jan 2025 so will align with this with completion in Q1 2025. |
|  | Produce local flood risk management plans for high priority locations that identify the key partners, the levels of flood risk and what actions can be taken at a local level. Each plan to have own Habitats Risk Assessment. | LLFA to lead | Establish | To be developed in line with Objective 4 | Ongoing |
|  | Improve evidence, information, and mapping and modelling tools to better understand the risks of flooding and support improved decision-making and greater resilience. Make flood risk information more accessible, taking account of social and technological change and opportunities, such as the increasingly widespread use of social media | Environment Agency to lead for Main River LLFA to lead for surface water, Ordinary Watercourses and groundwater | Develop | Ongoing | Procured FEH Handbook. Procured Kisters HydroMaster software. Developing datasphere technology as part of FAIR Project. Looking to new modelling potentials. |
|  | Work with the Environment Agency to implement the Humber Flood Risk Management Plan and Severn Flood Risk Management Plan and update the Staffordshire Preliminary Flood Risk Assessment | LLFA to lead on PFRA LLFA to work with Environment Agency on Humber FRMP | Develop | Expected to be published by EA in 2024 | Working with the Environment Agency to understand how we can update PFRA to align with the Humber FRMP. |
|  | Work with the Staffordshire Local Flood Resilience Forum to increase flood preparedness, response and recovery planning, including the delivery of strategic and operational flood exercises where practical. This also includes working with partners to improve communications and advice given during a flood event | LLFA, Environment Agency, Severn Trent, United Utilities | Continue | Ongoing and monitored through a joint LLFA work plan with regular meetings | Ongoing. Work scheduled to include sharing knowledge and best practice with Parishes. |
|  | Support the Local Resilience Forum to plan for, respond to, and recover from flood events. The Staffordshire Civil Contingencies Unit (CCU) co-ordinates all partners that have a role in preparing for, responding to, and recovery from emergencies, including flooding. Their work includes: - Maintaining the Multi-Agency Flood Plan (MAFP) - Producing Tactical and Community Flood Plans - Using flood risk data from LLFA and EA to risk assess flooding in Staffordshire and publicise on Staffordshire Community Risk Register (reviewed quarterly) - Multi-agency exercising of response to flood events – currently biannual - Supporting actions of LRF partners to prepare for and respond to flood events (ongoing) and Providing warning and informing to the public (as and when appropriate) | Staffordshire Local Resilience Forum | Continue | Ongoing | Ongoing. Currently working to assist with Chasewater Reservoir Emergency Simulation in Spring 2025. |
|  | Work with local communities to develop Local Flood Action Plans, seeking community involvement in local monitoring and maintenance of assets. This includes engaging with communities to raise awareness of the drainage assets in their area to ensure they are better prepared for future flood events. Each Plan to have own Habitats Regulation Assessment. | LLFA | Continue | Timescales linked to FAIR project (Objective 4). | Ongoing. Community engagement and flood groups established as part of FAIR. |
|  | Maintain, and where possible, seek to improve accuracy of flood forecasting and warning where these services currently exist. Investigate the feasibility of expanding the forecasting and warning service in communities at high fluvial flood risk where no service currently exists | Environment Agency | Develop | Long term. Links to FAIR Project (Objective 4). | Ongoing. Work to improve forecasting for local sources of water. |
| - Manage Flood Risk and new development in a sustainable manner | Ensure that plans are put in place once the thresholds, processes, timescales, and scope relating to the implementation of Schedule 3 of the Flood and Water Management Act 2010 are known | LLFA | Establish | 2024 pending SAB announcement | Schedule 3 on hold |
|  | Consider, and if necessary, publish another revision to the Strategy if Schedule 3 of Flood and Water Management Act is to be implemented | LLFA | Establish | 2024 pending SAB announcement | Schedule 3 on hold. Working with national professional bodies to understand likely scenarios |
|  | Support the development of sustainable rural communities by helping to make businesses more resilient to flooding and supporting the Staffordshire Rural Strategy | LLFA | Continue | Ongoing | Engagement planned with parishes. Working with others to deliver Flood Recovery Funds which extend to businesses flooded in Storms Babet & Henk. Businesses included as part of FAIR Project |
|  | Seek the inclusion of Sustainable Drainage Systems (SuDs) wherever possible within new developments, by developing the resources, processes, systems, guidance and documents needed as Statutory Consultees on surface water drainage | LLFA to lead, working with Local Planning Authorities and other consultees including the Environment Agency, IDB and water companies | Continue | Ongoing | Awaiting outcome of Schedule 3 possibilities. Working on Highways Design Code to include SuDs. |
|  | Keep the SuDS handbook up-to-date and ensure developers and their agents comply with this. Link to this: Staffordshire SuDS Handbook | LLFA | Continue | Ongoing | Awaiting outcome of Schedule 3. |
|  | Regarding SuDS, respond to planning applications within 21 days as Statutory Consultee and encourage developers, statutory consultees and local planning teams to work closely with the LLFA from the outset since sustainable drainage systems will have a bearing on site layout | LLFA | Continue | Ongoing | 95% planning responses on time |
|  | Regarding river flood risk, respond to planning applications within 21 days as Statutory Consultee to avoid inappropriate development in areas of flood and coastal erosion risk and seek opportunities to reduce existing and future flood risk through new and future development plans | Environment Agency | Continue | Ongoing | 95% planning responses on time |
|  | Work with Local Planning Authorities to assist with the development of planning policies, site allocations and identification of future infrastructure needs. Ensure both restraints and opportunities are considered | LLFA, Environment Agency, United Utilities, Severn Trent, IDBs | Continue | Ongoing, Local Planning Authorities in Staffordshire are at different stages in developing these | Ongoing, as required |
|  | Work with local communities to support the development of Neighbourhood Plans | LLFA, Environment Agency | Continue | Ongoing | Ongoing, as required |
|  | Work with developers and Local Planning Authorities to secure appropriate connections to the sewer network, taking account of sewer flooding issues | Severn Trent, United Utilities | Continue | Ongoing | Ongoing – site specific |
|  | Respond as a non-statutory consultee to planning applications where relevant and where resources allow | Sow and Penk IDB | Continue | Ongoing | Ongoing, as required |
|  | Work with Highways Partners through the Strategic Infrastructure Plan to ensure flood risk and sustainable development are incorporated and integrated with wider County interests | LLFA | Establish | Ongoing | Ongoing. Highways Design Code in development to include flood risk. |
| - Seek and secure funding for flood alleviation schemes and work with partners | Work in partnership with other RMAs to deliver flood alleviation schemes on a six-year rolling programme. Each scheme to have own Habitats Regulation Assessment and an initial desk-based ecological assessment. | LLFA, Environment Agency lead | Continue | Ongoing | Ongoing. 3 schemes completed in current programme. |
|  | Maximise external fundraising opportunities for all projects allowing for more flood risk management projects to be delivered in the long term. This includes contributing to local strategic growth initiatives such as Local Enterprise Partnerships (LEPs). This can be developed through a funding strategy for each scheme. | LLFA, Environment Agency | Establish | Ongoing relating to scheme progress in the six-year programme | Ongoing. Funding strategy identified for each scheme. |
|  | Work with local communities to develop Flood Alleviation Schemes, where feasible, that meet local needs and integrate wider benefits where possible for the community e.g. environmental enhancements, supporting the rural economy. This will be developed through a Communication Plan for each Flood Alleviation Scheme | LLFA, Environment Agency | Continue | Ongoing relating to scheme progress in the six year programme | Ongoing. Communities engaged as part of all planned schemes. Schemes as part of FAIR plan to be co-designed. |
|  | Work with other RMAs in partnership where there are interactions with the sewer network to deliver schemes on a five-year rolling programme through the Asset Management Plan cycle (currently AMP7 2020-2025) | Severn Trent, United Utilities lead | Continue | Ongoing | Ongoing. Partnerships formed as apt for each scheme. |
|  | Raise awareness of the roles of all RMAs Authorities and work in partnership with others to take a joined up and risk-based approach to flood risk management | LLFA, Environment Agency, Severn Trent, United Utilities, Sow and Penk IDB, District and Borough Councils, Highways Authorities | Develop | Ongoing | Collaboration ongoing. |
|  | Support the delivery of the County Council’s Climate Change Strategy and work with other RMAs to support the delivery of their climate change objectives | LLFA | Develop | Ongoing | Ongoing. Flood risk actions outlined in Climate Change Strategy. |
|  | Work with Infrastructure Plus, the Councils Highways Delivery Partnership to integrate programmes of work | LLFA | Develop | Ongoing and monitored through a joint work plan with regular meetings | Ongoing and as appropriate for each scheme. |
|  | Work with professional partners and ensure activities mitigate and enhance environmental aspects. Such activities should have due reference to the SEA & HRA accompanying the Strategy summarised in Appendix B. | LLFA, Environment Agency, Natural England, Historic England | Continue | Ongoing | Ongoing, as required. |
|  | Work with partners to understand opportunities for better natural flood management (NFM) | LLFA, Environment Agency, Natural England, Severn Trent, United Utilities | Continue | Ongoing | Ongoing. Also working with Trent River Trust, and Nottingham Trent University. |
|  | Work with landowners, communities, Parish Councils, Wildlife Trusts, the National Farmers Union (NFU), Country Land and Business Association (CLA) and other similar organisations to promote changes in agricultural land management practices, which can improve water quality, reduce the impact of flooding, and provide opportunities to incorporate ecological benefits. This can be undertaken on a case-by-case basis, through specific RMAs work programmes and seeking to deliver a Staffordshire Natural Flood Management (NFM) Project. Any plans or projects arising from this work to have own Habitats Regulations Assessment. | LLFA, Environment Agency, Severn Trent, United Utilities | Develop | Ongoing | Ongoing on case-by-case basis. |
| - Work with others to ensure communities are more aware, informed, and resilient to flooding | Support communities at risk in fast responding catchments prone to flash flooding through identification of Rapid Response High Risk Surface Water Catchments and Rapid Response Catchments for River Flooding and follow up actions | Rapid Response High Risk Surface Water Catchments led by LLFA Rapid Response River catchments led by Environment Agency | Continue | Ongoing | Work previously undertaken at Leekbrook. Communities at risk identified in communities at risk assessment. Work started engaging with these communities with partners. |
|  | Support the development of sustainable rural communities by helping to make businesses more resilient to flooding and supporting the Staffordshire Rural Strategy | LLFA | Develop | Ongoing | Working with businesses who flooded as result of Storms Babet & Henk and assisting with Flood Recovery Fund grants. Businesses identified to engage with as part of community flood risk assessment locations. |
|  | Engage with communities to raise awareness of the drainage assets in their area to be better prepared for future flood events. Encourage communities to take a more pro-active role in flood monitoring and maintenance works | LLFA | Develop | Ongoing | Ongoing. Communities identified as part of community flood risk assessment and engagement started. Library drop-ins and fairs planned for 2025. FAIR Website launched. Campaign to reach all parishes started. |
|  | Work with flood risk partners to engage local communities on sewer misuse (which causes many sewer flooding issues) | United Utilities, Severn Trent, LLFA | Continue | Ongoing | Ongoing. On case-by-case basis. |
|  | Work with Parishes and Councillors to improve understanding of flood risk and to assist with community resilience and wider stakeholder engagement | Parishes, Councillors | Develop | Plan to be scoped in 2024 | Engagement sessions with parishes and Councillors ongoing. Plan for improved parish engagement. |
|  | Work with partners to deliver a joined-up programme of Property Level Resilience measures where viable | United Utilities, Severn Trent, LLFA, EA | Continue | Ongoing | Ongoing. Property Flood resilience measures delivered. Planned as part of national and regional funding across Staffordshire. |
|  | Trial rainfall alerts in certain areas linked to community plans that enable communities to be better able to prepare and respond to flooding | LLFA | Establish | Ongoing | Ongoing. Technology currently being prepared. |
|  | Secure central government funding for FAIR innovation project | LLFA to lead with Environment Agency, Civil Contingencies Unit, other LLFAs, third sector, universities. | Establish | Complete | Complete |
|  | Agree and implement the board structure for FAIR Project (Strategic and Operational Board) | LLFA to lead with Environment Agency, Civil Contingencies Unit, other LLFAs, third sector, universities. | Establish | Complete | Complete |
|  | Develop a web interface for all sources of flood risk that covers Staffordshire | LLFA to lead with Environment Agency, Civil Contingencies Unit, other LLFAs, third sector, universities. | Establish | Beta website complete and to be developed in 2024/2025. | Beta website launched with engagement now ongoing with communities and others for feedback. Full website launch early 2025 to be continuously developed. |
|  | Scope options to improve communications for flooding from all sources | LLFA to lead with Environment Agency, Civil Contingencies Unit, other LLFAs, third sector, universities. | Establish | To be completed in 2024 | Options scoped complete. Working through option viability. |
|  | Actively engage with key communities at risk in Staffordshire to bring about innovative solutions working with communities and relevant organisations to make them more resilient | LLFA to lead with Environment Agency, Civil Contingencies Unit, other LLFAs, third sector, universities. | Establish | Started 2023 and complete in 2027 | Community engagement started. Rain gardens at library, Natural flood management at Endon, cameras installed, innovative screen designs scoped. |
|  | Trial surface water forecasting in certain areas | LLFA, other LLFAs, and Environment Agency | Establish | To start 2024 and complete by 2027 | Technology complete. Working through how to best communicate for forecasting. |
|  | Expand Community Flood Plans working particularly with the CCU to ensure this work aligns with their tasks to establish community flood plans and tactical flood plans | LLFA to lead with Environment Agency, Civil Contingencies Unit, other LLFAs, third sector, universities. | Establish | To start in 2023 and complete in 2027 | Ongoing as part of community working. |
|  | Install Machine Learning linked to forecasting to improve automation of flood risk activities linked to debris screens | LLFA to lead with Environment Agency, Civil Contingencies Unit, other LLFAs, third sector, universities. | Establish | To start 2024 and complete by 2027 | Machine learning algorithm developed. Cameras installed. Work underway to integrate this with forecasting. |
|  | Recruit new Flood risk Engagement and Delivery team | LLFA to lead with other LLFAS working with third sector and universities | Establish | Completed | Completed |
| 5. Promote effective management of drainage and flood defence assets | Use permissive powers to manage the watercourse network, by consenting to works, taking a risk-based approach to enforcing landowner responsibilities, and raising awareness about these responsibilities. Any plans or projects arising from this work to have own Habitats Regulation Assessment. | LLFA, Environment Agency, Sow and Penk IDB, District and Borough Councils, Highways Authorities | Continue | Ongoing | Ongoing |
|  | Update and improve the Asset Register, establish regimes to share information with other RMAs. Gain an improved understanding of the interactions between the various drainage systems and the condition and location of historic assets, particularly culverted watercourses. The register should integrate into existing Council systems and be used to work with local communities and other RMAs to inform future inspections, maintenance, and investment needs | LLFA | Continue | Annual updates to Project Plan | Ongoing |
|  | Minimise the risk of flooding to properties by maintaining current levels of flood risk management within areas at risk of flooding from Main Rivers that already benefit from river flood defences, subject to available funding. Continue appropriate levels of river and watercourse maintenance, subject to available funding | Environment Agency | Develop | Ongoing | Ongoing |
|  | Maintain the public sewer network. The water companies maintain their system on a planned and cyclical basis and also respond reactively where there are issues, such as blocked sewers | Water Companies (Severn Trent, United Utilities) | Develop | Ongoing and monitored through a joint work plan with regular meetings | Ongoing. Work plan to be developed. |
|  | Maintain the Ordinary Watercourse network in the Sow and Penk IDB area around Stafford as appropriate | Sow & Penk IDB | Develop | Ongoing | Ongoing |
|  | Work with the Staffordshire Local Flood Resilience Forum to inform flood preparedness, response, and recovery planning, including the delivery of strategic and operational flood exercises where practical This also includes working with partners to improve communications and advice given during a flood event | LLFA, Environment Agency, Severn Trent, United Utilities | Continue | Ongoing and monitored through a joint LLFA work plan with regular meetings | Ongoing. Workshop held with partners to better respond to flooding incidents. Work plan to be developed. |
|  | Work with others to better understand the flood risks from reservoirs. | LLFA, Environment Agency, Severn Trent, United Utilities, District and Borough Councils, Local Resilience Forum, Civils Contingency Unit | Establish | Ongoing | Ongoing. Emergency simulation of Chasewater Reservoir planned 2025. |